RedCurtain

Project Diary

2025-10-30

Project Overview

RedCurtain is an Android application for movie discovery and booking, including seat selection, booking summary, and payment confirmation screens. The app includes authentication, navigation, themed UI, and foundational API scaffolding.

Objectives

Deliver a functional end-to-end booking flow: sign-in, browse, choose seats, review booking, and confirm payment. Emphasize usability, accessibility, and maintainable architecture.

Methodology

An iterative, incremental approach aligned to a 12-week academic schedule. Weekly milestones focus on vertical slices, with continuous integration, code reviews, and evidence capture.

Architecture Overview

Layered Android architecture with UI (Activities/Compose Screens), navigation, domain models, and API layer. Resource-driven layouts and themes. Future-proofing for DI and repository pattern.

Technology Stack

Kotlin, Android SDK, Jetpack (Activities/Compose/Navigation), Gradle, and standard testing libraries. python-docx used to generate this diary from templates.

Project Inventory (auto-scanned)

Kotlin files: 23

Layouts: 7

Drawables: 14

Detected features: Auth, Booking, Home, Payment, Seating

Project Plan (12 Weeks)

Week 1: Project setup, repo, Gradle, architecture decisions

- Initialize Android project

- Set up package structure and theming

- Decide navigation & state management

Week 2: Authentication flow scaffolding

- Design Sign In/Up screens

- Implement AuthManager skeleton

- Wire mock auth

- Focus: Auth

Week 3: Home and navigation

- Create HomeScreen

- Set up NavController & routes

- Basic app bars

- Focus: Home

Week 4: Seating UI groundwork

- Seat grid layout

- Seat state rendering

- Resource drawables

- Focus: Seating

Week 5: Seat selection interactions

- Tap/select logic

- Legend & indicators

- Accessibility/ContentDescription

Week 6: Booking summary & data models

- Define models

- Summary screen

- Persist selection state

- Focus: Booking

Week 7: Payment flow

- PaymentActivity

- Input validation

- Confirmation screen

- Focus: Payment

Week 8: API integration

- Create api/ services

- Retrofit/ktor wiring

- Map DTOs -> models

Week 9: Testing & QA

- Unit tests

- UI tests for critical flows

- Bug fixes

Week 10: Polish & performance

- Recomposition tuning

- Image & layout perf

- Edge-case handling

Week 11: Documentation

- README updates

- Architecture notes

- User guide

Week 12: Final review & submission

- UAT & sign-off

- Packaging APK

- Backup & archive

Implementation Details

Key screens and components include: AuthManager, SignIn/SignUp, HomeScreen, SeatingScreen with interactive seat selection, BookingSummary, Payment and Confirmation activities. Navigation ties flows together. API stubs prepared for integration.

Testing and Validation

Smoke-tested core flows; unit tests planned for seat selection logic and navigation actions. UI test placeholders for sign-in and payment confirmation.

Risks and Mitigations

- Scope creep: Prioritize MVP features; lock scope after Week 6.

- API instability: Use mock data; feature-flag external calls.

- Performance on low-end devices: Optimize layouts and images in Week 10.

References

- NEF3002 Diary template (referenced for structure)

- NIT3003 Project guidelines (referenced for week-level requirements)

Appendix: Evidence and Screenshots

Include screenshots of key screens (sign-in, seat selection, booking summary, payment confirmation) and code excerpts as required.

Recent Commits (summary)

- 2025-10-07 73d653d: changes

- 2025-10-07 c76f288: Initial commit

- 2025-10-07 e3528db: Initial commit